Ministry/Division:  Energy and Mineral Resources Division														          Budget: Development

Agency: Bangladesh Oil, Gas and Mineral Corporation (Petrobangla)

Procuring Entry Name & Code: Bangladesh Oil, Gas and Mineral Corporation (Petrobangla) & 942000028

| Package No. | Description of Procurement Package GOODS | Unit | Quantity | Procurement Method and Type | Contract approving Authority | Source of Funds | Estd. Cost in Million Tk. | Time Code for Process | No: Used in GOOD | Invite/Advertise Tender | Tender Opening | Tender Evaluation | Approval to Award | Notification of Award | Signing of Contract | Total to Contract Signature | Time for Completion of Contract |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 |
| GD 1 | - | - | - | - | - | - | - | Planned Dates | - | - | - | - | - | - | - | - | - |
|  |  |  |  |  |  |  |  | Planned Days |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  | Actual Dates |  |  |  |  |  |  |  |  |  |
|  | Total Value of Goods Procurement |  |  |  |  | Total: |  |  |  |  |  |  |  |  |  |

Ministry/Division:  Energy and Mineral Resources Division	. 														Budget: Development

Agency: Bangladesh Oil, Gas and Mineral Corporation (Petrobangla).

Procuring Entry Name & Code: Bangladesh Oil, Gas and Mineral Corporation (Petrobangla) & 942000028

| Package No. | Description of Procurement Package WORKS | Unit | Quantity | Procurement Method and Type | Contract approving Authority | Source of Funds | Estd. Cost in Million Tk. | Time Code for Process | Advertise Prequel (if applicable) | Invite/Advertise Tender | Tender Opening | Tender Evaluation | Approval to Award | Notification of Award | Signing of Contract | Total to Contract Signature | Time for Completion of Contract |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 |
| WD 1 | - | - | - | - | - | - | - | Planned Dates | - | - | - | - | - | - | - | - | - |
|  |  |  |  |  |  |  |  | Planned Days |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  | Actual Dates |  |  |  |  |  |  |  |  |  |
|  | Total Value of Works Procurement |  |  |  | Total: |  |  |  |  |  |  |  |  |  |

Ministry/Division:  Energy and Mineral Resources Division.															      Budget: Development

Agency: Bangladesh Oil, Gas and Mineral Corporation (Petrobangla).

Procuring Entry Name & Code: Bangladesh Oil, Gas and Mineral Corporation (Petrobangla) & 942000028

| Package No. | Description of Procurement Package SERVICES | Unit | Quantity | Procurement Method and Type | Contract approving Authority | Source of Funds | Estd. Cost in Million Tk. | Time Code for Process | Advertise EOI | Issue RFP | Technical Proposal Opening | Technical Proposal Evaluation | Financial Proposal Opening & Evaluation | Negotiation | Approval | Signing Contract | Total Time to Contract Signature | Time for Completion of Contract |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 |
| SD 1 | Consultancy Service | Man Month | 59 | QCBS (RFP) International Tender | Energy and Mineral Resource Division (EMRD) | Own Fund | 116.45 | Planned Dates | 28/09/2021 | 21/11/2021 | 04/01/2022 | 23/01/2022 | 09/02/2022 | 22/02/2022 | 01/05/2022 | 16/05/2022 | 28/09/2021 - 16/05/2022 | 11/02/2023 |
|  |  |  |  |  |  |  |  | Planned Days |  | 54 | 44 | 19 | 17 | 13 | 67 | 15 | 229 | 270 |
|  |  |  |  |  |  |  |  | Actual Dates | 28/09/2021 | 21/11/2021 | 04/01/2022 | 23/01/2022 | 09/02/2022 | 22/02/2022 | - | - | - | - |
|  | Total Value of SERVICES Procurement |  |  |  | Total: 116.45 Million Taka |  |  |  |  |  |  |  |  |  |  |